**EOD**

**1.Hirextra Download profile summary Pdf is completed here I am providing the link for Pdf.**

[**http://hirextra-ai.indiabestjobs.net/uploads/jobs/profiles/190750/190750\_jobs\_profiles.pdf**](http://hirextra-ai.indiabestjobs.net/uploads/jobs/profiles/190750/190750_jobs_profiles.pdf)

**2.Skills Block in profiles tab here I am providing the loom video please go through this.**

[**https://www.loom.com/share/886345d27da1420da51d47e980587aaf**](https://www.loom.com/share/886345d27da1420da51d47e980587aaf)

* **For skill block we changed the database structure also.**
* ****
* **The above is the database structure vased on candidate Id.**

**3. Gdpr option for Job posting page is completed.**

**4.Interview process database structure is completed and while creating jobposting page providing the interview options for default and customized rounds is completed.**

* **We are pending in employer status changing and auto remainders.**

**5.jOB POSTING page @nagendra is working due to cyclone effect issue with power he is unable to that he will work in weekends by monday It will be completed.**

**Hirepal:**

**Login from Hirextra with session is completed Pending with remaining part.**

**Pending Tasks for HX BUILT-1**

**1.**Jobposting page new UI

**2.**Employee Spectrum----Disclaimer showing

3.Talent Mining -------------Disclaimer showing.

4.Hirepal Integration

By analysing this mostly we can complete within 2 to 3 days except Hirepal integration.